# WEEKLY PROGRESS REPORT

## NAME: Muhammad Zain CO PI: Dr. Tahir Zaidi

## JOINING DATE: 15th Nov 2020

## 

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| PROJECTS | DURATION | TASK | PROGRESS % | CURRENT TASK |
| MDSS | 1 week | API for Diabetes | 100% | - |
| MDSS | 1 week | API for Breast Cancer | 100% | - |
| MDSS | 1 week | API for Ophthalmology | 100% | - |
| MDSS | 2 weeks | One API for all four models | 100% | - |
| MDSS | 4 weeks | HL-7 Standards | 40% | - |
| Meethi Zindagi | 1day | Glucometer packet tracing/  Connectivity testing | Failed | - |
| Meethi Zindagi | 3days | Database(Tables layout) | 30% | Review Tables according to changes in forms |
| Meethi Zindagi | In progress | Nisaab Eligibility Form | In progress | Validations |